## Slide 2: Course
Project Management

## Slide 3: Project integration Management
The processes and activities to identify, define, combine, unify, and
coordinate the various processes and project management activities within the Project Management Process Groups.

## Slide 4: Project integration management

## Slide 5: Project integration Management
Project Integration Management is specific to project managers.
The project manager is ultimately responsible for the project as a whole.
Characteristics of unification, consolidation, communication, and interrelationship.

## Slide 6: Latest trends in Project integration Management
Use of automated tools
Use of visual management tools
Project knowledge management
Expanding the project manager’s responsibilities

## Slide 7: Project Charter
Project Charter is the process of developing a document that formally authorizes the existence of a project and provides the project manager with the authority to apply organizational resources to project activities.

## Slide 8: Project Charter
There is a direct link between the project and the strategic objectives of the organization, creates a formal record of the project, and shows the organizational commitment to the project

## Slide 9: Project Charter
The project charter establishes a partnership between the performing and requesting organizations.
Internal agreements within an organization to ensure proper delivery under the contract.
Approved project charter formally initiates the project.

## Slide 10: Project Charter
Project Charter is developed by the sponsor.
It provides the project manager with the authority to plan, execute, and control the project.

## Slide 11: Project Charter
At a high level, the project charter ensures a common understanding by the stakeholders of the key deliverables, milestones, and the roles and responsibilities of everyone involved in the project.

## Slide 12: Project Charter includes
Project purpose
Measurable project objectives
High-level requirements
High-level project description, boundaries, and key deliverables.
Overall project risk
Summary milestone schedule
Preapproved financial resources
Cont………

## Slide 13: Project Charter includes
Key stakeholder list
Project approval requirements
Project exit criteria
Assigned project manager, responsibility, and authority level
Name and authority of the sponsor

## Slide 15: quiz
List down the project constraints ?

## Slide 16: Next Class
Bring project charter of your organization ?

## Slide 17
PEPSI
Started in 1893
Digestive enzyme Pepsin ( tonic for digestive)
Sip test Taste Campaign

## Slide 18
PEPSI
3 times PESPSI sale offer to COCACLOA in 1922-1933
PEPSI saved herself from bankruptcy by doubling the size of bottle
PEPSI ice cream in RUSSIA and PEPSI strawberry milk in JAPAN
Fists USA brand sold in RUSSIA, N KOREA, CUBA
1959 trade show PEPSI taste try
*** 08 Spoons of sugar in a regular can****
60% Calorie decline by 2025 which declined the sale
In USA