|  | Department of Electrical Engineering |
| --- | --- |

Engineering Management and Economics

Assignment

Spring-2019-20,  Dated 13-4-2020

Instr: Dr. Jehanzeb Khan

Time=    5 Days                                                         	                                  Marks 30

Q.1:   											10

1. Engineering Management is:

A. An art

B. Both science and art

C. A science

D. Neither art nor science

2. Engineers can become good managers only through __________.

A. Experience

B. Taking master degree in management

C. Effective career planning

D. Trainings

3. When engineer enters management, what is the most likely problem he finds difficult to acquire?

A. Learning to trust others

B. Learning how to work through others

C. Learning how to take satisfaction in the work of others

D. All of the above

4. Strategic planning is undertaken in which management level?

A. Lower management level

B. Middle management level

C. Top management level

D. Lowest management level

5. What management functions refers to the process of anticipating problems, analyzing them, estimating their likely impact and determining actions that will lead to the desired outcomes and goals?

A. Planning

B. Leading

C. Controlling

D. Organizing

6. What refers to the establishing interrelationships between people and things in such a way that human and materials resources are effectively focused toward achieving the goal of the company?

A. Planning

B. Leading

C. Controlling

D. Organizing

7. Actual performance normally is the same as the original plan and therefore it is necessary to check for deviation and to take corrective action. This action refers to what management function?

A. Organizing

B. Planning

C. Controlling

D. Staffing

8. Strategic planning is undertaken in which management level?

A. Lower management level

B. Middle management level

C. Top management level

D. Lowest management level

9. For a project manager to achieve his given set of goals through other people, he must have a good __________.

A. Interpersonal skills

B. Communication skills

C. Leadership

D. Decision- making skills

10. An engineer is required to finish a certain engineering job in specific time. He is said to be __________ if he finished the job within the required specific time.

A. Efficient

B. Effective

C. Reliable

D. Qualified

11. If an engineer provides less input (labor and materials) to his project and still come out with the same output, he is said to be more __________.

A. Managerial skill

B. Economical

C. Effective

D. Efficient

Q.2	a) A Manager’s job is complex and multidimensional and requires a range of

skills. What are those skills, discuss in detail.

5 Marks

b)  Briefly explain characteristics of authority.			5 Marks

Q.3:    a) How does a project emerge? Describe its characteristics.		5 Marks

b) An international Conference is planned in Iqra national University. The activities listed down with their predecessors and time taken. Prepare a network diagram and determine the critical path. 			5 Marks

Activity	 		 	Precedence	          Time

A  Date, topics & Speaker			-		5 days

B  Prepare logo & brochures			-		1 day

C  Send letters to speakers			B		2 days

D  Get confirmation from Speakers		C		5 days

E  Send letters to participants			C,D		2 days

F Obtain travel plan from speakers		D		2 days

G  Arrange Accommodation			F		1 day

H Get handouts from speakers		F		4 days

I  Finalize Registration			G,H		10 days

J  Setting of Hall				I		1 day

K Conduct of Program			J		1 day